## Slide 1: App Demo G6T3 No Weekends
Eugene Tan (Project Manager)
Wilson He
Cristabel Lau
Tan Ming Kwang
Quek Yew Kit

## Slide 2: Agenda
Metrics
Mitigation Plan

## Slide 3: metrics

## Slide 4: Task Metric
Chart: TM Metric Score
| 1 | 2 | 3 | 4 | 5 | 6
Iteration | 1 | 1
Iteration | Total Task | Task Completed | Task Carry Forward | %
1 | 16 | 16 | 0 | 100
2 | 21 | 21 | 0 | 100
3 | 75 | 75 | 0 | 100
4 | 45 | 10 | 0 | N/A

## Slide 5: Bug Metric
Chart: Bug Metrics (Iteration 4)
| 1 | 2 | 3 | 4 | 5 | 6
 | 0 | 16 | 28 | 10

## Slide 6: PP Metric
Outlier: Task 8 (Test and debug search for a course function)

## Slide 7: Mitigation plan

## Slide 8: Mitigation Plan
Iteration | Task | Problem | Mitigation Plan
3 | Bidding Cart function | Bug Metric > 10 | Run through corner cases carefully as a team before function development

## Slide 9: Thank You!