## Slide 1: No weekends (G6-T3) Supervisor Meeting 2
Team Member:
Wilson He , Cristabel Lau, Quek Yew Kit(PM), Ming Kwang, Eugene Tan

## Slide 2: Agenda
Progress for past 2 weeks
Current Progress
Goal for Next 2 weeks
Role and Responsibilities
Metrics
Problems / Threats

## Slide 3: Progress for past 2 weeks
Iteration 4 (Week 9):
JSON functional requirements
      Authenticate Web Service
      Delete bid Web Service
      Drop Section Web Service
      Bootstrap Web Service
      Dump User Web Service
      Dump Bid Web Service
      Testing and debugging all JSON functions
Student timetable function

## Slide 4: Progress for past 2 weeks
Iteration 4 (Week 10):
Testing and debugging bulk of the JSON functional requirements
Student timetable function

## Slide 5: CURRENT PROGRESS
Completed all the JSON requirements as per schedule
To finish all regression testing by this Saturday, 29 October 2016.
    Deployment onto AWS before UAT
    Scheduled testing sessions after deployment
Currently on track
  -Had to push forward a debugging session for JSON Update bid

## Slide 6: GOAL FOR NEXT 2 weeks
Project Manager: Quek Yew Kit
Milestone: PM Review (Week 11)
          UAT
Iteration 5
Regression Testing
Debugging JSON Update Bid
Deployment on AWS
Testing of project after AWS

## Slide 7: Role and responsibilities
Iteration 5 (Week 11)
Regression testing has been split equally between both programming pairs
Debugging of JSON update bid has been completed
Planned to deploy to AWS together
Iteration 5 (Week 12)
Testing and debugging after UAT together

## Slide 8: Pair Programming HouRS

## Slide 9: COMMITS
Chart: Commits
| Tan Ming Kwang | Cristabel Lau | Wilson He | Eugene tan | Quek Yew Kit
Sales | 44 | 41 | 32 | 27 | 31

## Slide 10: METRICS
Chart: Task Metric
TM Score | 1 | 1 | 1 | 0.97
1.0
0.98

## Slide 11: METRICS

## Slide 12: Bug METRICS
Chart: Bug Metric Score
| 1 | 2 | 3 | 4
Y-Values | 0 | 16 | 28 | 33

## Slide 13: Mitigation plan
Bug metrics of > 10
Have to be more wary of the requirements for each validation
Schedule more time for debugging depending on the type of JSON function
Number of validations required for each function

## Slide 14
THANK YOU 